**Team Financially Illiterate™ Status Report Week 2**

**Project Summary**

* Our project will help individuals and businesses to help manage their finances.
* Users can track income, spending, bills, investments, etc.
* Graphical and numerical representations of spending and savings over time and budget will be available to help users with financial planning.

**Team Members – (Hours Worked on Project)**

| **Team Member** | **Hours Worked on Project** |
| --- | --- |
| Ryan Nixon | **2.5** |
| Ethan Shilo-Draper | **2.5** |
| Kasey Bourdier | **1.5** |

**Completed Tasks from Last Week – (Task Owner)**

| **Completed Tasks** | **Task Owner** |
| --- | --- |
| Use Case Diagrams | Ryan Nixon, Ethan Shilo-Draper, Kasey Bourdier |
| Completed Half of wireframes | Ryan Nixon & Ethan Shilo-Draper |

**Planned Time** - 7.5 hours

**Actual Time** - 6.5 hours

**Remaining Hours in Budget** - 1 hours

**Planned Tasks for Next Week – (Task Owner)**

| **Planned Tasks** | **Task Owner** |
| --- | --- |
| Finish wireframes/prototype/storyboard | All |
| Start designing database | Ryan and Ethan |
| Start creation of midterm presentation | Kasey Bourdier |
| Technology Research | All |
| Week 3 Status Report | All |

**Project Risks – (High, Medium, Low)**

| **Project Risks** | **Risk Level** |
| --- | --- |
| Team Member Communication | Medium |
| Complexity of use cases, narrowing of baseline features | Low |

**Overdue Tasks**

* No Overdue tasks

**Issues**

* Continued difficulty communicating with team members
* Currently very large scope for final project, many potential features
  + Fine tuning of potential features and functions

**Follow-up Actions – (Responsible Person)**

| **Actions** | **Action Owner** |
| --- | --- |
| Determine the best method for communication to figure out the team's communication problem. | All |
| Determine which central features should be in our main scope to reduce project complexity. | All |