**Team Financially Illiterate™ Status Report Week 4**

**Project Summary**

* Our project will help individuals and businesses to help manage their finances.
* Users can track income, spending, bills, investments, etc.
* Graphical and numerical representations of spending and savings over time and budget will be available to help users with financial planning.

**Team Members – (Hours Worked on Project)**

| **Team Member** | **Hours Worked on Project** |
| --- | --- |
| Ryan Nixon | **7.5** |
| Ethan Shilo-Draper | **7.75** |
| Kasey Bourdier | **7.5** |

**Completed Tasks from Last Week – (Task Owner)**

| **Completed Tasks** | **Task Owner** |
| --- | --- |
| Adjusted Use Case Diagram | Ryan Nixon, Ethan Shilo-Draper, Kasey Bourdier |
| Created Entity Relationship Diagram | Ryan Nixon, Ethan Shilo-Draper, Kasey Bourdier |
| Adjusted Gantt Chart | Ryan Nixon, Ethan Shilo-Draper, Kasey Bourdier |
| Created Midterm Presentation | Ryan Nixon, Ethan Shilo-Draper, Kasey Bourdier |
| Prototyped Wireframe | Ethan Shilo-Draper |

**Planned Time** - 25

**Actual Time** - 22.75

**Remaining Hours in Budget** - 2.25

**Planned Tasks for Next Week – (Task Owner)**

| **Planned Tasks** | **Task Owner** |
| --- | --- |
| Activity Diagrams | All |
| Repository/Project Setup | Ryan Nixon |
| Research | All |
| Start Front-End Development | All |
| Week 5 Status Report | All |

**Project Risks – (High, Medium, Low)**

| **Project Risks** | **Risk Level** |
| --- | --- |
| Creating Python API | Low |

**Overdue Tasks**

* No Overdue tasks

**Issues**

* No Issues

**Follow-up Actions – (Responsible Person)**

| **Actions** | **Action Owner** |
| --- | --- |
|  |  |