**Team Financially Illiterate™ Status Report Week 6**

**Project Summary**

* Our project will help individuals to help manage their finances.
* Users can track income, spending, bills, budgets, etc.
* Graphical and numerical representations of spending and savings over time and budget will be available to help users with financial planning.

**Team Members – (Hours Worked on Project)**

| **Team Member** | **Hours Worked on Project** |
| --- | --- |
| Ryan Nixon | **7** |
| Ethan Shilo-Draper | **6** |
| Kasey Bourdier | **5.5** |

**Completed Tasks from Last Week – (Task Owner)**

| **Completed Tasks** | **Task Owner** |
| --- | --- |
| Created Class Diagrams | Ryan Nixon, Ethan Shilo-Draper, Kasey Bourdier |
| Setup pages and page navigation with React Router | Ryan Nixon |
| Added some reusable components to project | Ryan Nixon, Ethan Shilo-Draper |
| Technology research, including switch from python to mp3d graphics library | Kasey Bourdier, Ethan Shilo-Draper |

**Planned Time** - 20

**Actual Time** - 18.5

**Remaining Hours in Budget** - 1.5

**Planned Tasks for Next Week – (Task Owner)**

| **Planned Tasks** | **Task Owner** |
| --- | --- |
| Sequence Diagrams | All |
| Continued Frontend Development | All |
| Research | All |
| Week 7 Status Report | All |

**Project Risks – (High, Medium, Low)**

| **Project Risks** | **Risk Level** |
| --- | --- |
| Accuracy and Usability in actual finance | Medium |
| Communication | Low |

**Overdue Tasks**

* No Overdue tasks

**Issues**

* No Current Issues

**Follow-up Actions – (Responsible Person)**

| **Actions** | **Action Owner** |
| --- | --- |
|  |  |